}

Guide1. APT Project Development

Capstone Course

- PART I

1. Personal Background

Below is a table in which you must complete the requested information.

| Nombre estudiante | Maikel Cisternas y Marcelo Peña |
| --- | --- |
| Rut | 21.603.207-1 y 21.519.716-6 |
| Carrera | Computer Engineering |
| Sede | Viña del Mar |

2. APT Project Description

In the description, you must briefly indicate the name of your APT project and the graduation profile competencies you will put into practice. If the performance areas are defined in your degree, also mention which performance areas the project is linked to.

| Project Name | Project InsightDocs |
| --- | --- |
| Performance Area(s) | -ANALYSIS AND PLANNING OF IT REQUIREMENTS -IT PROJECT MANAGEMENT -SOFTWARE PROGRAMMING -ANALYSIS AND DEVELOPMENT OF DATA MODELS -SOFTWARE QUALITY -SOFTWARE ARCHITECTURE -BUSINESS INTELLIGENCE |
| Competencies | -Requirements gathering and analysis. -Development, adaptation and/or integration of computer systems. -Integration of information technologies. -Development of technological solutions. -Computer systems security. -Software quality assurance. -IT project management. -Information management. -Teamwork. -Problem solving. |

3. APT Project Justification

Below are different fields that you must complete with the requested information. This section seeks for you to describe your project in detail and justify its relevance and pertinence.

| Relevance of the APT project | Why did you choose this topic? Why is this topic relevant to the professional field of your degree? - The project seeks to solve the current problem of dispersed and inaccessible information management within the company Fénix Ingeniería, where each manager or supervisor manages data individually and only shares it upon request or call. This generates a lack of real-time updated documents, delays in decision-making, and risks of duplication or loss of critical information. This topic is relevant to the field of Computer Engineering, since the correct administration and analysis of data is a fundamental pillar in the operation of any company. Having a centralized system that incorporates a dashboard, artificial intelligence tools for search and trend analysis, as well as import, export, and prediction functions, allows process optimization, cost reduction, and improved efficiency in making strategic decisions. Where is the situation you will address located? (e.g., country, region, municipality, or institution) - In the company Fénix Ingeniería y Servicios Ltda. in the municipality of Quintero. It provides services to other companies, acting as a subcontractor in different areas. Who is affected or impacted by the situation you will address? (e.g., age group, service users, etc.) - Managers and directors of the company, as they need clear and updated financial, sales, and logistics information to make strategic decisions. It also impacts administrative teams, who currently must manually collect and send documents, causing delays and potential errors. What would be the added value (real or simulated) of your APT Project for the professional and/or social context in which it would take place? - The value added by the project is to offer a secure and modern platform (possibly a website) that unifies information in one place, allowing not only storage but also interpretation and prediction through artificial intelligence. |
| --- | --- |
| APT Project Description | The objective of the project is to develop a centralized business information management system that integrates and organizes financial, sales, payroll, and logistics data, facilitating real-time access and supporting decision-making through artificial intelligence tools. The project will consist of creating a digital platform (preferably a secure website) that functions as a dashboard for managers and teams of the organization. This platform will allow importing and exporting data, perform automatic analysis, and provide AI functions for searching, summarizing information, detecting trends, and predicting future scenarios. In this way, the problem of document dispersion and outdated information will be addressed, as the system will concentrate all information in a single accessible, reliable, and updated space. Thus, dependence on manual requests and calls will be reduced, optimizing internal communication flow and improving efficiency in company resource management. |
| Relevance of the project with the graduation profile | The APT Project is related to the graduation profile of Computer Engineering, applying competencies such as requirements gathering, project management, system development and integration, and quality assurance. These competencies are essential to analyze the lack of information centralization, design the system architecture, implement the database and AI modules, and ensure the proper functioning of the platform. By working in a team, we demonstrate the ability to collaborate, distribute tasks, and deliver complete and reliable technological solutions. |
| Relationship with professional interests | My professional interests include software development and the integration of artificial intelligence in business processes. This project, carried out as a team, reflects those interests by allowing us to apply modern frameworks (Django), data analysis, and AI models. In addition, it strengthens our skills in collaborative work, project management, and problem solving, contributing to our professional development and bringing us closer to our goal of specializing in AI-based technological solutions. |
| Feasibility of developing the APT Project: | Facilities: - The company more or less knows what it needs; therefore, the problem already came with requirements to propose an adequate or preferable solution. - The characteristics of the solution have already been applied by the team, at least to some extent. - The necessary resources are mostly accessible (GCP will use free credits). Difficulties: - We can only work with fictitious data, since profits and expenses are private (we are mere students). However, we can work with fictitious data that is adaptable to the formats of the company’s/client’s historical data. - We did not take Machine Learning (it was an elective, and we enrolled in another certification). However, we did take Data Mining, which applied some Machine Learning knowledge. - The participants plan to work during the semester, but with good coordination and organization, it is still possible to work on the project. - The group consists of 2 members; therefore, time and tasks were adjusted to meet the project requirements. |

- PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. It is important to clarify that the objectives should be stated clearly and concisely without further explanations; in other words, they must be self-explanatory. It is suggested to write them using an infinitive verb, as this requires specifying concrete actions.

| General Objective | To develop a centralized digital platform that integrates, organizes, and analyzes business information, incorporating artificial intelligence tools to support strategic decision-making. |
| --- | --- |
| Specific Objectives | - Design the system architecture and the dashboard interface for clear, real-time data visualization. - Implement modules that allow the integration, import, and export of business information (sales, payroll, expenses, and logistics). - Incorporate artificial intelligence tools for searching, trend analysis, and scenario prediction. - Ensure the security, integrity, and confidentiality of information through appropriate protocols. - Carry out quality and usability tests to ensure the proper functioning of the platform before its final implementation. |

5. Methodology

In the following section, you must describe the methodology, specific to your discipline, that you will use to address the APT project described above, including the stages and working methods.

Description of the Methodology

The problem identified is the lack of centralization and updating in business information management, since each manager handles the data independently and it is only shared upon request or by phone call, which generates delays and possible errors. To solve this, a centralized digital platform will be developed to integrate sales, payroll, expenses, and logistics information, supported by artificial intelligence for searching, summarizing, and trend analysis. The agile Scrum methodology will be used, as it allows working iteratively and incrementally, favoring adaptation to changes and continuous improvement. The work will be organized in sprints with partial and functional deliveries, accompanied by follow-up and feedback meetings. The main stages will be: - Requirements gathering (Product Backlog): Identify and prioritize the key functionalities of the system. - Sprint Planning: Divide the work into short iterations, assigning specific goals. - Iterative development: In each sprint, work will be done on the construction and progressive improvement of the system modules as follows: - Dashboard module: Creation of graphical and interactive views that show key indicators (sales, expenses, payroll, logistics), all in real time. - Data integration module: Develop functions to import and export information from different formats (Excel, CSV, internal databases), ensuring compatibility among them. - AI module: Implement algorithms for information retrieval, automatic data summarization, trend analysis, and scenario prediction. - Security module: Establish user authentication, encryption of sensitive information, and access control to protect data confidentiality. - Testing and quality module: Validate that each sprint delivers stable, usable functionalities aligned with initial requirements. - Review and feedback: Presentation of progress for validation with stakeholders. - Final delivery: Presentation of the complete system that solves the identified problem.

6. Evidence

Below, describe which evidence will be evaluated in the progress report and in the final report of your APT project. This evidence must be agreed upon with your instructor. Evidence will be understood as the products developed during the project whose purpose is to make visible or document how the work has been implemented.

| Type of Evidence (progress or final) | Name of the Evidence | Description | Justification |
| --- | --- | --- | --- |
| Progress | Sprint 1 | First stage of the project, presenting the front-end and back-end, along with a data integration test from different systems and the calculated analysis, predictions, and trends. | Allows validating the base architecture of the system and verifying that data integration is feasible from the early stages. |
| Progress | Sprint 2 | Second stage of the project, presenting that Llama 2 AI can interpret the user’s questions/doubts regarding the generated reports and possible solutions. | Demonstrates the incorporation of AI as added value and confirms that the platform can respond in natural language. |
| Progress | Sprint 3 | Third stage of the project, presenting security validation, quality, and usability tests on the platform, verifying that the integrated modules work in a stable, reliable, and accessible manner. | Ensures that the system is reliable, secure, and user-friendly before its final deployment. |
| Final | Proyect APT | This is the project developed during the semester, already deployed. | Reflects the result of the work, meeting the objectives and demonstrating the applicability of the solution. |

7. Work Plan

In the following table, define the planning of your APT Project according to the requirements

| Work Plan APT Project |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or Units of Competencies | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of the Activity | Responsible | Observations |
| -Requirements gathering and analysis. -Problem solving. -Teamwork. | Requirements Gathering | Interview the client and list the needs provided by them, in order to identify the problem and provide a solution | -2x Computers -Office 365 | 2 Weeks | Maikel Cisternas | D: -The problems may not be at the right level. F: -Accessibility and willingness with the client. -We have the resources. |
| -IT project management -Teamwork. | Sprint Planning | Develop a schedule and validate documentation. | -2x Computers -Office 365 | 1 Week | Marcelo Peña | D: -In the degree, it has only been applied at a theoretical level. F: -We have the resources. |
| -Development, adaptation and/or integration of computer systems | Website Development | Develop the Front-End and the basic Back-End. | -2x Computers -Django | 1 Week | Maikel Cisternas | D: -One member will take care of both parts. F: -We know and have already worked with Django and web technologies. |
| -Development, adaptation and/or integration of computer systems | Database Development | Design the database to be used and integrate it into the system. | -2x Computers -BigQuery | 1 Week | Maikel Cisternas | D: -One member will take care of both parts. -Possible complexity in defining correct relationships without real data. F: -Previous knowledge in BigQuery. |
| -Information management | Data Analysis Development | -Load and organize system data. -Apply basic data mining. -Generate exploratory analyses to identify initial trends. | -2x Computers | 3 Weeks | Marcelo Peña | D: -Limitations in advanced predictive analysis knowledge. F: -We have notions of data mining that can be applied to a simulated case. |
| -Development, adaptation and/or integration of computer systems -Teamwork. | System Integration Development | Integrate the various systems and documents into the website. | -2x Computers -Google Cloud Plataform | 2 Weeks | Maikel Cisternas | D: -Compatibility between data formats (Excel, CSV, DB). F: -Previous experience in basic data and API integration. |
| -Requirements gathering and analysis. -Software quality assurance. -Problem solving. | Review and Feedback | -Present current progress to the client. -Make changes if necessary. | -Computers -Proyector | 1 Week | Maikel Cisternas | D: -Possible last-minute changes delaying activities. F: -Early feedback will allow correcting errors before advancing too much. |
| -Development of technological solutions. | AI Training | Prepare the data and train the Llama 2 model with historical information, in order to improve the analysis and prediction capacity of the platform. | -2x Computers -Llama 2 | 1 Week | Marcelo Peña | D: -Little practical experience with advanced models. F: -Llama 2 is open source and tutorials/documentation are available. -We have the resources. |
| -Integration of information technologies | AI Integration | Connect the AI model to the platform to enable natural language queries, data analysis, and predictions within the system. | -2x Computers -Llama 2 | 1 Week | Maikel Cisternas | D: -Complexity of connecting the model to the dashboard in natural language. F: -Availability of APIs and integration examples. -We have the resources. |
| -Software quality assurance. | AI Interaction Tests | Perform various tests on how the AI interacts with the documents. | -2x Computers -Office 365 -Llama 2 | 1 Week | Marcelo Peña | D: -Inaccurate results when working with fictitious data. F: -Validation can focus on technical functionality rather than result accuracy. -We have the resources. |
| -Requirements gathering and analysis. -Software quality assurance. -Problem solving. | Review and Feedback | -Present current progress to the client. -Make changes if necessary. | -Computer -Proyector | 1 Week | Maikel Cisternas | D: -Possible last-minute changes delaying activities. F: -Early feedback will allow correcting errors before advancing too much. |
| -Computer systems security. | Platform Security Tests | Validate user authentication, access control, and sensitive information encryption. | -2x Computers -Security testing tools (e.g., OWASP ZAP, basic encryption tools). | 1 Week | Maikel Cisternas | D: -Low experience with OWASP ZAP. F: -Accessible guides and best practices exist for basic implementations. -Members completed “SECURITY IN COMPUTER SYSTEMS.” |
| -Software quality assurance. -Teamwork. | Quality and Usability Tests | Evaluate the system’s ease of use, stability, and accessibility with defined test cases. | -2x Computers -Office 365 | 1 Week | Marcelo Peña | D: -Limited number of users for testing. F: -Test scenarios can be simulated, and usability checklists can be used. |
| -IT project management -Teamwork. | Technical Documentation | Preparation of the technical and functional system manual, including architecture, database, modules, tests performed, and user guide. | -2x Computers -Office 365 | 2 Weeks | Maikel Cisternas | D: -It may be extensive and time-consuming. -The stakeholders may not fully understand the complexity and scope of the process. F: -Use of templates and collaborative documentation tools. |
| -Requirements gathering and analysis. -Software quality assurance. -Problem solving. | Review and Feedback | -Present Sprint 3 progress to the client/professor and make adjustments based on received feedback. | -Computer -Proyector | 1 Week | Maikel Cisternas | D: -Possible last-minute changes delaying activities. F: -Last feedback before presenting the final product. |
| -Problem solving. -Teamwork. | Presentation to the Committee | Group presentation of the APT project to the committee, showing the platform’s operation, the methodology applied, and the results obtained. | -Computer -Proyector -Office 365 | 1 Week | Maikel Cisternas y Marcelo Peña | D: -Limited time to present all modules. F: -The presentation can be structured with a focus on the most relevant aspects and with prepared demos. |
| -Problem solving. | Individual APT Project Presentation to the Committee | Personal presentation before the committee, highlighting individual contribution, applied competencies, and the experience gained during the project development. | -Computer -Proyector -Office 365 | 2 Weeks | Maikel Cisternas y Marcelo Peña | D: -Possible nerves or difficulty answering technical questions. F: -Previous rehearsals and joint preparation to strengthen confidence in the presentation. |

8. Gantt Chart

Find a Gantt Chart format that suits you and use it to organize the activities planned in the previous section, considering the time period assigned for the development of your APT Project. You must maintain alignment with the academic calendar during the development of the three phases outlined in the Title Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W 1 | W 2 | W 3 | W 4 | W 5 | W 6 | W 7 | W 8 | W 9 | W 10 | W11 | W 12 | W 13 | W 14 | W 15 | W 16 |  | W 17 | W 18 |
| Requirements Gathering |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint Planning |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Website Development |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Development |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Analysis Development |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |
| System Integration Development |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Review and Feedback |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |
| AI Training |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |
| AI Integration |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |
| AI Interaction Tests |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |
| Review and Feedback |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |
| Platform Security Tests |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |
| Quality and Usability Tests |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |
| Technical Documentation |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |
| Review and Feedback |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |
| Presentation to the Committee |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |
| Individual APT Project Presentation to the Committee |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X |